# UAT Test Plan – PowerApps Checker Remediation

KofC Dynamics 365 web resources  •  Pre-production validation

Scope: 10 JavaScript web resources changed to clear all 16 Critical PowerApps Checker findings (synchronous server calls), plus Medium findings in the same files (strict equality, strict mode, alert, console).

Files in scope: kofc_ActivityService.js, kofc_Activity.js, kofc_Address.js, kofc_Lead.js, kofc_LeadMobile.js, kofc_LeadQuickCreate.js, kofc_OpportunityCloseQuickCreate.js, kofc_OpportunityQuickCreate.js, kofc_OppProduct.js, kofc_ContactOrganizationRelationship.js.

Priority: P1 = save validations that became asynchronous and must still block bad saves (highest risk). P2 = regression checks.

# 1. Before testing starts

- Async save handler is ON in every model-driven app that uses these forms (App designer → Settings → Features). If it is off, the P1 tests will fail.

- The solution imports cleanly into the test environment (the kofc_dateofbirth / kofc_gendercode missing-dependency issue is fixed).

- The PowerApps Checker re-run shows 0 Critical findings.

- Test users exist with these roles: Insurance Sales, Agency Support, Fraternal Manager, Charity User, KCCF User, Investment Manager, a user with none of these roles, and a System Administrator.

- Testers keep the browser console open (F12) and note any red errors that mention a kofc_ script.

- Test in both apps (Sales and Customer Service Hub) and in Mobile One Member App, so whichever script is registered on each form gets exercised.

# 2. Save validations (P1 – must block the save)

| ID | Area / Form | Steps | Expected result | Pass / Fail | Tester / Notes |
| --- | --- | --- | --- | --- | --- |
| S1 | Address | On a contact that already has a Home address, create a second Home address and save. | "Business Process Error" dialog appears; record does NOT save; focus moves to Address Type. |  |  |
| S2 | Address | Open an existing address, change Line 1 only, and save. | Saves normally; the record is not flagged as a duplicate of itself. |  |  |
| S3 | Address | Create an address with a type the contact doesn't have yet. | Saves normally. |  |  |
| S4 | Opportunity Close | Close as Won a New Member opportunity whose contact is NOT a Member. | In-app dialog "Contact should be mapped as Member…" (not a browser popup); opportunity stays open. |  |  |
| S5 | Opportunity Close | Repeat S4 with a contact who IS a Member. | Closes as Won. |  |  |
| S6 | Contact–Org Relationship | As Insurance Sales, create a relationship to a Council-type organization. | Blocked with "cannot create relationship for organization type – Council"; nothing is saved. |  |  |
| S7 | Contact–Org Relationship | As Insurance Sales, create one for a Circle or Round Table. | Saves. |  |  |
| S8 | Contact–Org Relationship | As a user without an Insurance role, create one for a Council. | Saves (no restriction applies). |  |  |
| S9 | Opp Product | Add a product to an opportunity, then add the same product again. | Second save blocked with "product is already added". Record exactly what happens (see known issue K1). |  |  |
| S10 | Task | Create a High-priority Task regarding a case in Handoff to Agent status, and save. | Task saves, the case is resolved, and the case form opens. |  |  |
| S11 | Task | Repeat S10 with Normal priority. | Task saves; the case is NOT resolved. |  |  |
| S12 | S1 / S4 / S6 | Repeat S1, S4 and S6 with network throttling set to "Slow 3G" in F12. | Still blocked — the save waits for the check instead of going through. |  |  |

# 3. Lead forms (P2)

| ID | Area / Form | Steps | Expected result | Pass / Fail | Tester / Notes |
| --- | --- | --- | --- | --- | --- |
| L1 | Lead main | Select a Contact. | First/last name, gender, DOB, phones, email and address fill in; form does not freeze. |  |  |
| L2 | Lead main | Select a contact whose type is Member, Agent or Client. | Gender and DOB are filled in and locked. |  |  |
| L3 | Lead main | Clear the Contact field. | ALL contact fields clear. (Most important Lead check — this logic changed.) |  |  |
| L4 | Lead main | Create a KCCF lead; select a contact in TX, then one in NY. | Region/owner become Midwest / KCCF Midwest, then Northeast / KCCF Northeast. |  |  |
| L5 | Lead main | Open a lead that has an Agency Promo Code. | Field is locked; it is editable when empty. |  |  |
| L6 | Lead main | Change a contact field, save, and answer Yes. | The Contact record is updated. |  |  |
| L7 | Lead Quick Create | Repeat L1, L2 and L3 on quick create. | Same results as the main form. |  |  |
| L8 | Lead Mobile | In the mobile app, select a contact, then clear it. | Fields fill in and the record auto-saves; clearing the contact clears the fields. |  |  |
| L9 | All three Lead forms | Create a new lead as each role. | Lead Type defaults correctly for each role (see known issue K2). |  |  |

# 4. Activities (P2)

| ID | Area / Form | Steps | Expected result | Pass / Fail | Tester / Notes |
| --- | --- | --- | --- | --- | --- |
| A1 | Email | Create a new Email regarding a Case. | Subject gets " : CAS-xxxx" appended once; not duplicated when reopened. |  |  |
| A2 | Email | Create a new Email regarding a Case not in Handoff to Back Office. | From is set to the Customer Service queue. |  |  |
| A3 | Task | Create a Task from a case in Escalated to Agents, then from one in Handoff to Agent. | Due date = now + 24h for the first, now + 48h for the second. |  |  |
| A4 | Appointment | Create an Appointment regarding a Contact. | Location is filled with the contact's address. |  |  |
| A5 | Phone Call | Create a Phone Call quick create regarding a Contact. | Phone number follows the contact's preferred phone. |  |  |
| A6 | Task | Open a new Task. | Activity For shows 6 options in alphabetical order (Annuity through Taxation). |  |  |
| A7 | Activity Quick Create | Create an Activity from an Opportunity (quick create). | Activity For is set from the opportunity type and locked. |  |  |

# 5. Opportunity (P2)

| ID | Area / Form | Steps | Expected result | Pass / Fail | Tester / Notes |
| --- | --- | --- | --- | --- | --- |
| O1 | Opportunity Close | Close as Won a New Council Development opportunity. | Annual Membership is prefilled; after closing, the opportunity's Membership Actual is updated. |  |  |
| O2 | Opportunity Close | Close as Won an Institutional Investment opportunity. | Market Value shown and required; opportunity Market Value and Actual Value updated after closing. |  |  |
| O3 | Opportunity Close | Close as Lost a Recruiting opportunity and pick Lost Reason "Other". | Status options limited; Lost Reason required; Description becomes required. |  |  |
| O4 | Opportunity Close | Close as Won a Council Reactivation opportunity with a Suspended council. | The council becomes Active. |  |  |
| O5 | Opportunity form | Change the type to Institutional Investment, then Retail, then KCCF. | Institution required for Institutional Investment; Product Category set for Retail and KCCF; Close Probability is 50. |  |  |
| O6 | Opportunity form | Open a new opportunity as Charity User. | Charity appears in the Opportunity Type list. |  |  |

# 6. Addresses and relationships (P2)

| ID | Area / Form | Steps | Expected result | Pass / Fail | Tester / Notes |
| --- | --- | --- | --- | --- | --- |
| R1 | Address | Add an address for an Investor contact, then for a non-investor contact. | Retail and Institutional Investment types appear only for the investor. |  |  |
| R2 | Address | Edit an address as Insurance Sales. | Reason Code becomes required and is auto-set. |  |  |
| R3 | Contact–Org Relationship | Change the Organization lookup. | Org Type fills in and the Roles lookup is filtered to that type. |  |  |

# 7. Known issues that existed before these changes

These are pre-existing bugs found during the code review and intentionally not changed. If testers hit them, do not log them as regressions. Consider raising them as separate bugs.

| ID | Where | What testers may see |
| --- | --- | --- |
| K1 | Opp Product | The duplicate-product check probably never worked (malformed OData filter). Testers may see a raw error message on every save. |
| K2 | Lead, Activity, Opportunity | Users with the Investment Leader role don't get defaults, because of hidden/garbled characters in the role name. |
| K3 | Address | Client contact + KCCF user hides the investor address types. Address Type is locked even when empty. |
| K4 | Opportunity | "New" on the Recruiting Opportunities subgrid errors (undefined opportunityType). The Establish Cor parish check doesn't run. |
| K5 | Activity | From address is only set if From already has a value. |
| K6 | Lead forms | A failed contact lookup shows no useful error message. |

# 8. Sign-off criteria

- All P1 tests pass, including S12 under slow network.

- No P2 failures other than items on the known-issues list.

- No new browser console errors from kofc_ scripts.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Business owner |  |  |  |
| QA / Test lead |  |  |  |
| Development lead |  |  |  |
| Release manager |  |  |  |