TECHNICAL SOLUTION DESIGN

Automated Dynamics 365 / Dataverse User Provisioning

Microsoft Entra ID • Microsoft Graph • Azure Functions • Microsoft Dataverse

| Document Control | Value |
| --- | --- |
| Document Type | Technical Solution Design (TSD) |
| Solution | Automated User Provisioning / Impersonated WhoAmI Modernization |
| Audience | Client Architecture, Security, Power Platform, Azure, Operations and Delivery Teams |
| Version | 1.0 |
| Status | Proposed Target State - For Client Review |
| Environments | DEV / TEST / UAT / PROD |

Prepared as an implementation-ready architecture and engineering specification.

# 1. Executive Summary

The client currently relies on a user-provisioning process that detects a Dataverse user record, uses a Power Automate cloud flow to determine the environment, retrieves environment-specific credentials from Azure Key Vault, and passes those credentials to an Azure Function that performs an impersonated WhoAmI request. The client documentation states that this process became non-operational after Key Vault network controls were tightened and direct Cloud Flow access to the vault was no longer permitted.

This design replaces that dependency with an identity-driven, event-driven Azure architecture. Microsoft Entra ID group membership becomes the authoritative onboarding trigger. Microsoft Graph change notifications invoke a lightweight Azure Function webhook, which places work on a durable queue. A provisioning worker then validates the user, performs Dataverse JIT/full provisioning when necessary, aligns the user to the correct Business Unit, validates Entra Group Team and security-role access, validates queue behavior, and confirms that the user is ready to own required records.

The proposed design removes credential retrieval from Power Automate, avoids passing application credentials through HTTP payloads, supports environment isolation, provides retries and recovery, and establishes Application Insights as the operational monitoring layer.

# 2. Business Problem and Drivers

Users can be synchronized into a Dataverse environment before they are fully ready for all business operations.

The client requires users to be fully provisioned before first interactive login in scenarios such as onboarding, testing, and assignment of business records.

The existing impersonated WhoAmI process depends on a Cloud Flow retrieving credentials from a Key Vault.

Client IT Security has restricted Key Vault network access, breaking the Cloud Flow-to-Key Vault dependency.

The current multi-environment credential model increases operational and security complexity.

Production requires stronger environment isolation, least privilege, monitoring, retry, and subscription lifecycle management.

Some Agent users must be ready to own Contact records; therefore successful provisioning must be measured beyond simple systemuser existence.

# 3. Goals and Success Criteria

| Goal | Success Measure |
| --- | --- |
| Zero-touch onboarding | Adding an eligible user to the approved Entra group automatically starts processing. |
| Pre-login readiness | A never-before-provisioned user is synchronized/JIT provisioned without requiring first interactive login. |
| Correct organizational placement | User is verified in the target Dataverse Business Unit. |
| Correct security | Expected Entra Group Team and required Dataverse security roles are effective. |
| Queue readiness | Public/private queue behavior is handled according to queue type. |
| Ownership readiness | User can be selected/used as owner of required Dataverse records. |
| Resilience | Transient failures are retried and missed/drifted state is recovered by reconciliation. |
| Observability | Executions, failures, dependencies and correlation identifiers are visible in Application Insights. |
| Security | No application credentials are relayed through Power Automate or event payloads. |

# 4. Scope

| In Scope | Out of Scope / Separate Workstream |
| --- | --- |
| Entra security-group driven onboarding | Tax ID/SSN encryption/decryption process referenced in client documentation |
| Microsoft Graph change notification subscription | General Power Automate-to-Key Vault remediation unrelated to user provisioning |
| Graph webhook endpoint | Licensing procurement or license assignment unless separately approved |
| Durable queue / Service Bus | HR source-system onboarding orchestration |
| Azure provisioning worker | Complex approval workflows before group membership |
| Dataverse JIT / CallerObjectId / WhoAmI | User offboarding until client policy is defined |
| Business Unit alignment | Nested/transitive group support unless explicitly required |
| Entra Group Team / role validation | Non-Dataverse application provisioning |
| Queue access validation | Broad IAM redesign outside this solution |
| Ownership readiness validation |  |
| Application Insights monitoring |  |
| Graph subscription renewal and reconciliation |  |

# 5. Current-State Assessment (As-Is)

Based on the client-provided documentation, the existing process operates approximately as follows:

A Cloud Flow is triggered when a user is added to the Dataverse user table.

The flow determines the environment name and environment identifier.

The flow uses an environment-specific naming convention to retrieve credentials from a shared Key Vault.

The flow passes user name, environment information, and credentials to a shared Azure Function App through HTTP POST.

The Function authenticates to the target Dataverse environment and performs an impersonated WhoAmI request.

The Function returns status to the Cloud Flow and the Cloud Flow records the outcome.

The current process is broken because Power Platform Cloud Flows can no longer directly reach the Key Vault under the client's current network restrictions.

# 5.1 Current-State Risks

| Risk | Impact | Target-State Response |
| --- | --- | --- |
| Cloud Flow depends on Key Vault network reachability | Provisioning stops when public/external access is blocked | Remove Cloud Flow from credential retrieval path. |
| Credentials passed between components | Larger credential exposure surface | Application obtains its own identity/credential. |
| Single shared function can target multiple environments | Cross-environment blast radius | Separate environment identities/resources or strictly isolated configuration. |
| Single credential vault for multiple environments | Prod/non-prod boundary concerns | Use per-environment vaults or existing environment vaults where required. |
| Synchronous dependency chain | Harder recovery and longer request paths | Durable queue + worker. |
| No durable reconciliation described | Missed events can leave users incomplete | Scheduled reconciliation. |
| Provisioning measured by user existence | May not prove ownership/team readiness | Explicit full-readiness validation. |

# 6. Proposed Target-State Architecture

The target architecture uses four logical layers: Identity & Eventing, Azure Orchestration, Dataverse Provisioning, and Cross-Cutting Operations & Controls.

Figure 1 - Proposed automated user provisioning architecture.

## 6.1 End-to-End Sequence

An authorized administrator or upstream governance process adds a user to the approved Microsoft Entra ID environment security group.

Microsoft Graph detects the group membership change through an active change-notification subscription.

Microsoft Graph sends an HTTPS POST to the Graph webhook endpoint.

The webhook handles Microsoft Graph validationToken requests and validates clientState for operational notifications.

The webhook writes a compact work item to Azure Queue Storage or Service Bus and returns a successful acknowledgement quickly.

The provisioning worker receives the queued event and loads environment-specific configuration.

The worker authenticates using Managed Identity where feasible, otherwise an approved application identity.

The worker reads the eligible user/group state from Microsoft Graph.

The worker queries Dataverse for the corresponding systemuser using the Entra object ID.

If the user is missing or not fully synchronized, the worker performs the approved CallerObjectId / impersonated WhoAmI JIT pattern and polls for availability.

The worker aligns the user to the target Business Unit when required.

The worker validates the Dataverse Entra Group Team configuration and required security roles.

The worker validates queue behavior. Public queues require no explicit user membership; private queues require explicit membership.

The worker validates ownership readiness for required record types.

The worker records a structured success/partial failure/failure result in Application Insights.

Scheduled operations renew Graph subscriptions and reconcile Entra membership against expected Dataverse state.

# 7. Component Architecture

| Component | Responsibility | Layer |
| --- | --- | --- |
| Microsoft Entra Security Group | Authoritative onboarding control. Membership determines users eligible for processing. | Identity |
| Microsoft Graph Change Notification Subscription | Detects membership changes for the configured group resource. | Eventing |
| Graph Webhook Azure Function | Public HTTPS endpoint for validation and event intake. | Compute |
| Azure Queue Storage / Service Bus | Durable buffer separating Graph delivery from longer provisioning work. | Messaging |
| Provisioning Worker Azure Function | Runs idempotent provisioning/reconciliation logic. | Compute |
| Application Identity | Managed Identity preferred, or approved App Registration/certificate/secret model. | Security |
| Azure Key Vault | Stores only secrets/certificates that remain necessary; not accessed by Power Automate. | Security |
| Microsoft Graph API | Reads directory user/group state. | Integration |
| Dataverse Web API | Performs systemuser, BU, team, role and queue operations. | Integration |
| Dataverse Application User | Service principal representation authorized for Dataverse operations. | Security |
| Business Unit | Target organizational boundary for the provisioned user. | Dataverse |
| Entra Group Team | Group-based Dataverse access mapped to the Entra group. | Dataverse |
| Security Roles | Privileges assigned to the group team. | Dataverse |
| Queue | Public or private queue access model validated by provisioning. | Dataverse |
| Application Insights | Requests, traces, dependencies, exceptions, metrics and alerting. | Operations |
| Subscription Renewal Job | Renews Graph subscription before expiration. | Operations |
| Reconciliation Job | Detects and corrects drift/missed processing. | Operations |

# 8. Identity, Authentication and Authorization

## 8.1 Recommended Identity Model

The preferred Production pattern is a dedicated identity per environment. Where supported by the client's Azure/Dataverse standards, Managed Identity should be used for Azure resource access. Dataverse and Microsoft Graph access must use an identity model supported by those services and approved by the client's security team.

DEV identity must not have Production Dataverse or Production Key Vault access.

Production identity must be hosted in the Production subscription/security boundary.

Do not send client secrets, certificates, or Key Vault credentials in Graph notifications, queue messages, or Power Automate payloads.

Use Key Vault references or Managed Identity for any remaining secret retrieval.

Rotate all development secrets before Production.

Use least-privilege Graph application permissions and a least-privilege Dataverse Application User role.

## 8.2 Graph Permissions

The current direct-member implementation typically requires application permissions sufficient to read users and group membership, such as User.Read.All and GroupMember.Read.All. Final permissions must be validated against the client's approved API calls and least-privilege standard.

## 8.3 Dataverse Privileges

The Dataverse Application User requires only the privileges necessary to read user/team/role/queue/business-unit configuration and execute the approved user provisioning, Business Unit, impersonation, and private-queue operations. Broad System Administrator access may be used temporarily in DEV only when approved; it should not be the Production role.

# 9. Microsoft Graph Eventing Design

Subscription resource: environment-specific group membership resource.

Notification URL: public HTTPS Graph webhook endpoint.

clientState: long random secret stored in secure configuration and validated for every basic notification.

Webhook validation: return the URL-decoded validationToken as text/plain with HTTP 200 within Microsoft's validation window.

Operational delivery: return a successful response quickly and enqueue work instead of executing full provisioning synchronously.

Renewal: subscription expiration must be tracked and renewed automatically.

Lifecycle: use lifecycle notifications where appropriate to reduce interruption risk.

Recovery: scheduled reconciliation remains necessary even with change notifications.

# 10. Azure Functions Design

## 10.1 Graph Webhook Function

| Responsibility | Behavior |
| --- | --- |
| Validation handshake | Return validationToken exactly as plain text. |
| Notification validation | Validate clientState and expected tenant/subscription/resource context. |
| Minimal processing | Do not perform full Dataverse provisioning in the request thread. |
| Queue write | Write correlation ID, subscription ID, group ID/resource, event type and timestamp. |
| Response | Return 2xx/202 promptly after safe event acceptance. |
| Logging | Log correlation ID and non-sensitive event metadata. |

## 10.2 Provisioning Worker

Read queued event and environment configuration.

Retrieve current group membership from Graph rather than trusting only event payload detail.

Process users idempotently.

Retry 408, 429 and 5xx dependency failures using bounded backoff.

Return/store a structured per-user result.

Never log secrets, access tokens, or sensitive credentials.

Support safe reprocessing of the same event.

# 11. Dataverse Provisioning Logic

## 11.1 Eligibility

User is enabled in Entra ID.

User is a direct member of the configured group under the current design.

User is eligible for the target Power Platform environment and has required licensing/access.

Target Dataverse configuration exists and is active.

## 11.2 System User Resolution and JIT

The worker first attempts to locate the Dataverse systemuser using the Entra object ID. If the user does not yet exist or is not fully synchronized, the worker performs the approved impersonation/JIT pattern using CallerObjectId with a Dataverse request such as WhoAmI, then polls for the user record to become available. The impersonating application user must have the required privilege.

## 11.3 Business Unit Alignment

If the user is not in the target Business Unit, the worker uses the supported Dataverse Business Unit operation and then re-queries the user to verify the final Business Unit. The solution must not report success based only on the action response.

## 11.4 Group Team and Security Roles

Resolve the target team by approved identifier/name.

Validate that the team is an Entra security group team.

Validate the linked Entra group object ID.

Validate the team is in the expected Business Unit.

Validate membership type according to the approved design.

Validate every required Dataverse security role is assigned to the team.

Use group-based role assignment rather than repetitive individual role assignment where practical.

## 11.5 Queue Handling

| Queue Type | Required Behavior |
| --- | --- |
| Public | Do not create unnecessary individual queue membership. Validate queue is active/available. |
| Private | Check membership; add principal if missing; re-query and verify membership. |

## 11.6 Ownership Readiness

Because the client specifically requires some users to own Contact/Agent-related records, provisioning acceptance must include an ownership-readiness check. A user record that merely exists is not sufficient.

User is enabled and fully synchronized.

Correct Business Unit is confirmed.

Required security privileges are effective.

User can be selected as owner where the application requires it.

A controlled non-production test record can be assigned to the user during acceptance testing.

# 12. Data and Configuration Model

| Setting | Example Purpose | Secret? |
| --- | --- | --- |
| TenantId | Client Entra tenant | No |
| ClientId | Application identity | No |
| DataverseUrl | Target Dataverse organization URL | No |
| PowerPlatformEnvironmentId | Target environment identifier | No |
| TargetGroupId | Authoritative Entra group | No |
| TargetBusinessUnit | Target Dataverse BU | No |
| TargetTeam | Dataverse Entra Group Team | No |
| TargetQueue | Dataverse queue | No |
| RequiredRoles | Required team security roles | No |
| GraphWebhookClientState | Basic notification authenticity validation | Yes |
| ProvisioningInternalSecret | Only if an internal HTTP endpoint remains in DEV/transition design | Yes |
| Credential/Certificate | Only when Managed Identity is not used | Yes |
| Configuration principle: Environment-specific values must be externalized from source code. Secret values must never be committed to source control or included in design documents. |  |  |

# 13. Environment and Subscription Isolation

| Environment | Recommended Azure Boundary | Identity | Dataverse Target | Key Vault |
| --- | --- | --- | --- | --- |
| DEV | Non-prod subscription/resource group | DEV-only identity | DEV Dataverse | DEV vault if required |
| TEST | Non-prod subscription/resource group | TEST-only identity | TEST Dataverse | TEST vault if required |
| UAT | Non-prod or controlled pre-prod boundary | UAT-only identity | UAT Dataverse | UAT vault if required |
| PROD | Production subscription/resource group | PROD-only identity | PROD Dataverse | PROD vault if required |

Production resources should be subject to Production monitoring, access control, network policy, change management and credential-rotation standards.

# 14. Network and Key Vault Design

Power Automate is removed from direct Key Vault access for this provisioning solution.

If Key Vault is required, the Azure Function accesses it using the client's approved private/network path and identity.

Private endpoints/VNet integration/firewall routing should follow client Azure standards.

Key Vault should not become a shared credential broker that allows a single non-prod component to retrieve Production credentials.

Where per-environment Key Vaults already exist, reuse may be preferable to introducing a new shared provisioning vault, subject to security review.

# 15. Reliability, Retry and Idempotency

| Control | Design |
| --- | --- |
| Durable queue | Graph delivery is decoupled from Dataverse processing. |
| Idempotency | Reprocessing the same user/event must not duplicate or corrupt configuration. |
| Transient retry | Retry 408/429/5xx with bounded exponential backoff. |
| Poison/dead-letter handling | Repeated failures move to an operational exception path. |
| Reconciliation | Scheduled job compares Entra membership with expected Dataverse state. |
| Subscription renewal | Scheduled renewal prevents silent Graph subscription expiration. |
| Verification after write | BU, queue and provisioning actions are re-read before success is recorded. |

# 16. Monitoring and Operational Support

| Telemetry | What to Capture |
| --- | --- |
| Requests | Webhook and worker execution count, result code, duration. |
| Traces | Major provisioning stages with correlation ID. |
| Dependencies | Graph, Key Vault and Dataverse calls and durations. |
| Exceptions | Unhandled and handled dependency failures. |
| Custom dimensions | Environment, group ID, non-sensitive user object ID, stage, result. |
| Metrics | Success %, partial failure %, new JIT count, BU moves, queue membership changes. |
| Alerts | Repeated failures, authentication failures, host startup failure, renewal failure, dead-letter growth. |

## 16.1 Example KQL

requests
| where timestamp > ago(24h)
| project timestamp, name, resultCode, success, duration, operation_Id
| order by timestamp desc

exceptions
| where timestamp > ago(24h)
| project timestamp, type, outerMessage, innermostMessage, operation_Id
| order by timestamp desc

# 17. Security Controls

TLS/HTTPS for all externally reachable endpoints.

Graph clientState validation for basic change notifications.

No secrets in source code, queue payloads, logs or client-facing documents.

Managed Identity / certificate-based authentication preferred over long-lived client secrets where feasible.

Key Vault RBAC or access policies restricted to the environment identity.

Dataverse least-privilege Application User role.

Environment isolation to prevent DEV-to-PROD credential/resource reach.

Credential rotation and incident-revocation procedure.

Azure RBAC separation for developers, operators and Production administrators.

Application Insights access restricted according to operational and privacy policy.

# 18. Error Handling

| Scenario | Expected Behavior |
| --- | --- |
| Invalid webhook clientState | Do not process business logic; log security event without exposing secret. |
| Graph throttling 429 | Honor Retry-After when available and retry. |
| Dataverse transient 5xx | Retry with bounded backoff. |
| User not eligible | Record skipped/failed reason; do not repeatedly mutate Dataverse. |
| JIT does not complete in polling window | Mark failure/partial failure and allow queue retry/reconciliation. |
| Target BU/team/role missing | Fail configuration validation before reporting user success. |
| Private queue membership fails | Return user partial/failure result and retry/reconcile. |
| Graph subscription renewal fails | Raise operational alert before expiration. |
| Function host fails to index | Azure alert/log investigation; deployment rollback or configuration correction. |

# 19. Deployment and ALM

Source code stored in the client's approved repository.

Build .NET 8 isolated Azure Functions in CI.

Run unit tests and static/security scanning.

Deploy infrastructure using the client's approved IaC approach where possible.

Deploy application package to DEV, TEST/UAT, then PROD through controlled promotion.

Apply environment-specific configuration outside the code package.

Use deployment slots only if supported by the chosen Function hosting plan and client standard.

Create/update Graph subscriptions only after the target webhook is healthy.

Run smoke tests after every deployment.

Maintain rollback procedure for Function package and configuration.

# 20. Testing Strategy

| ID | Test | Action | Expected Result |
| --- | --- | --- | --- |
| T01 | Webhook validation | POST validationToken | HTTP 200 + exact plain-text token |
| T02 | Notification intake | Valid Graph notification | Event accepted and queued |
| T03 | Invalid clientState | Tampered notification | Not processed |
| T04 | Existing user | Already-correct user | No unnecessary changes; success |
| T05 | New JIT user | Never-before-provisioned eligible user | User appears without first login |
| T06 | BU correction | User in wrong BU | Moved and verified |
| T07 | Team/roles | Configured group team | All required roles validated |
| T08 | Public queue | Public target queue | No explicit membership created |
| T09 | Private queue | Private target queue | Membership added and verified |
| T10 | Ownership readiness | Controlled record assignment | User can own required record |
| T11 | Retry | Controlled transient dependency failure | Retry occurs; no duplicate changes |
| T12 | Renewal | Near-expiry subscription | Renewed successfully |
| T13 | Reconciliation | Simulated missed event/drift | State corrected |
| T14 | Security boundary | DEV identity against PROD | Access denied |

# 21. Acceptance Criteria

A never-before-provisioned eligible user added to the approved Entra group is processed automatically without manual function invocation.

The Graph webhook passes Microsoft validation and receives operational notifications.

The event is durably queued and the worker processes it.

The Dataverse user is created/synchronized and enabled as required.

The user is in the approved Business Unit.

The Entra Group Team configuration and required security roles are correct.

Queue access is correct for the configured queue type.

The user is demonstrably ready to own required records.

Application Insights contains an end-to-end correlated execution trail.

Graph subscription renewal is automated.

Scheduled reconciliation is operational.

Production credentials are securely managed and no secrets are embedded in code.

# 22. Non-Functional Requirements

| Attribute | Requirement |
| --- | --- |
| Availability | Solution should tolerate transient Graph/Dataverse/Azure dependency failures. |
| Performance | Webhook acknowledgement must remain short; long-running work is asynchronous. |
| Scalability | Worker can scale independently based on queue depth and hosting plan. |
| Security | Least privilege, environment isolation, secure secret management and HTTPS. |
| Maintainability | Configuration-driven design and environment-independent code. |
| Supportability | Structured logs, correlation IDs, alerts and documented runbook. |
| Auditability | Provisioning actions and results retained according to client policy. |
| Recoverability | Queue retry, dead-letter handling, reconciliation and subscription renewal. |

# 23. Risks, Assumptions and Decisions

| Type | Item | Disposition |
| --- | --- | --- |
| Assumption | Client will identify one authoritative onboarding group per environment or approved routing model. | Confirm during discovery. |
| Assumption | Eligible users have required Dynamics/Power Platform licensing and environment eligibility. | Validate. |
| Decision | Direct vs transitive/nested group membership. | Client decision. |
| Decision | Offboarding behavior when a user is removed from the group. | Separate policy required. |
| Decision | Managed Identity vs certificate/App Registration for Graph/Dataverse. | Security architecture approval. |
| Risk | Graph subscription expires without renewal. | Mitigated by renewal automation. |
| Risk | Notification missed or downstream outage. | Mitigated by reconciliation. |
| Risk | Broad Dataverse privileges used beyond DEV. | Mitigated by least-privilege role. |
| Risk | Shared cross-environment credentials recreate current blast radius. | Mitigated by environment isolation. |
| Risk | User exists but is not operationally ready. | Mitigated by full-readiness/ownership validation. |

# 24. Migration Approach

Inventory existing Cloud Flows, Key Vault secrets, Function App code, Dataverse application users, environment-specific configuration and Graph/identity dependencies.

Build the new event-driven solution in DEV alongside the existing process.

Validate existing-user reconciliation and never-before-provisioned JIT behavior.

Validate Business Unit, group team, security role, queue and ownership readiness.

Implement renewal, reconciliation, monitoring and security hardening.

Promote through TEST/UAT with client acceptance tests.

Deploy isolated Production resources and Production identity.

Run parallel observation for an agreed period if operationally appropriate.

Disable the legacy Cloud Flow credential-retrieval path only after successful cutover.

Retire unused shared secrets and legacy permissions after rollback window expires.

# 25. Operational Runbook Summary

| Operational Event | Action |
| --- | --- |
| Provisioning failure | Use correlation ID in Application Insights; inspect worker traces/dependencies. |
| Dead-letter/poison message | Correct root cause, then safely replay. |
| Graph subscription nearing expiry | Renew automatically; alert if renewal fails. |
| Webhook stops receiving traffic | Check subscription status, Function health, endpoint validation and network rules. |
| JIT failures | Validate user eligibility, environment group, Dataverse app privileges and CallerObjectId path. |
| Role/team failure | Validate Entra group linkage, team type/membership type, BU and security-role assignment. |
| Credential compromise | Revoke/rotate credential, update secure store, redeploy/restart if required. |
| Production incident | Follow client incident/change-management process and rollback procedure. |

# 26. Implementation Estimate

For one environment pattern and one onboarding group, a typical production-quality implementation is approximately 10-15 working days once access, security approvals, client infrastructure and test users are available. Multi-environment rollout, network/private-endpoint work, CI/CD governance, formal security review, or complex offboarding/routing requirements can extend the schedule.

| Phase | Indicative Effort |
| --- | --- |
| Discovery / architecture validation | 1-2 days |
| Entra / Graph configuration | 1-2 days |
| Azure Functions + queue implementation | 3-5 days |
| Dataverse integration/security | 1-2 days |
| Monitoring / renewal / reconciliation / hardening | 2-3 days |
| End-to-end testing and UAT support | 2-3 days |
| Production deployment / handoff | 1 day |

# 27. Production Readiness Checklist

Dedicated Production Azure resources are in the approved subscription/resource group.

Production identity cannot access non-required environments/resources.

Least-privilege Graph and Dataverse permissions approved.

No development secrets remain active.

Key Vault/network configuration approved by IT Security.

Webhook, queue and worker deployed and healthy.

Graph subscription and renewal automation active.

Reconciliation job active.

Application Insights dashboard/alerts configured.

Dead-letter/poison-message handling documented.

Never-before-provisioned user test passed.

Ownership-readiness test passed.

Runbook and support ownership accepted.

Rollback plan approved.

Legacy process retirement plan approved.

# 28. Final Recommended Target State

The recommended Production target state is an environment-isolated Azure provisioning service in which Microsoft Entra ID group membership is the authoritative trigger, Microsoft Graph provides change notification eventing, a lightweight Azure Function webhook durably queues work, and an Azure Function worker performs Dataverse provisioning and validation using an approved application identity. Key Vault is used only where a secret or certificate remains necessary. Application Insights, subscription renewal, reconciliation, retry and ownership-readiness checks are mandatory operational controls.